Project Overview

Project Name

Demo Web Shop Testing Project

Project Description

The Demo Web Shop Testing Project is a comprehensive Software Quality Assurance (SQA) project focused on testing the functionality, usability, reliability, and performance of an e-commerce web application. The project aims to simulate a real-world QA process by applying manual testing techniques and automation testing practices to verify that the application meets business and user requirements.

The Demo Web Shop application provides common e-commerce features such as user registration, login, product browsing, product search, shopping cart, wishlist, checkout, and order management. Each feature is tested using well-designed test scenarios, detailed test cases, and defect reporting to ensure the application behaves as expected.

Project Objectives

The primary objectives of this project are:

- Verify that all core functionalities work correctly.

- Identify functional, usability, and UI defects.

- Ensure data validation and error handling are implemented properly.

- Validate the complete customer purchase workflow.

- Prepare professional QA documentation used in software industries.

- Demonstrate both manual and automation testing skills.

Application Modules

The project covers the following modules:

- User Registration

- User Login

- Product Search

- Product Categories

- Shopping Cart

- Wishlist

- Checkout Process

- Order History

- User Account Management

- Logout

Testing Scope

In Scope

- Functional Testing

- UI Testing

- Validation Testing

- Regression Testing

- Smoke Testing

- End-to-End Testing

- Cross-Browser Testing

- Test Case Design

- Bug Reporting

Out of Scope

- Source Code Review

- Security Penetration Testing

- Load and Stress Testing

- Database Performance Tuning

- Server Infrastructure Testing

Testing Approach

The project follows the Software Testing Life Cycle (STLC):

- Requirement Analysis

- Test Planning

- Test Scenario Preparation

- Test Case Design

- Test Data Preparation

- Test Execution

- Defect Reporting

- Defect Retesting

- Regression Testing

- Test Closure

Deliverables

The project includes the following deliverables:

- Project Overview

- Test Plan

- Functional Requirements

- Test Scenarios

- Test Cases

- Requirement Traceability Matrix (RTM)

- Bug Report

- Test Execution Report

- Test Summary Report

- Automation Test Scripts (Selenium)

- Screenshots of Defects

- GitHub Repository

Tools Used

| Category | Tool |
| --- | --- |
| Test Case Management | Microsoft Excel |
| Bug Tracking | Microsoft Excel / Jira |
| Automation Testing | Selenium WebDriver with Java |
| Build Tool | Maven |
| IDE | IntelliJ IDEA / Eclipse |
| Version Control | Git & GitHub |
| Browser | Google Chrome |
| API Testing | Postman |

Expected Outcome

Upon completion of this project, all critical business functionalities of the Demo Web Shop application will have been tested systematically. The project will demonstrate a complete QA workflow, including requirement analysis, test planning, manual testing, defect management, and automation of key business scenarios. It also serves as a professional portfolio project showcasing practical Software Quality Assurance skills suitable for entry-level QA roles.