Test Strategy Document

Project Name

Demo Web Shop E-Commerce Application Testing

Document Version

Version: 1.0

Prepared By

QA Engineer

Date

July 2026

1. Introduction

1.1 Purpose

The purpose of this Test Strategy document is to define the testing approach, objectives, scope, methodologies, resources, and tools required to validate the functionality and quality of the Demo Web Shop e-commerce application.

The testing process will ensure that major features such as user registration, login, product search, shopping cart, wishlist, checkout, and order history work correctly according to expected requirements.

2. Application Overview

Application Name

Demo Web Shop

Application Type

E-commerce Web Application

URL

https://demowebshop.tricentis.com

Main Features

| Module | Description |
| --- | --- |
| Registration | New user account creation |
| Login | User authentication |
| Product Search | Search products by keyword |
| Shopping Cart | Add, update, remove products |
| Wishlist | Save favorite products |
| Checkout | Complete purchasing process |
| Order History | View previous orders |

3. Testing Objectives

The objectives of testing are:

- Verify all functional requirements.

- Identify defects before production release.

- Validate user workflows.

- Ensure good user experience.

- Verify security-related validations.

- Check application compatibility across browsers.

- Automate repetitive test scenarios.

4. Testing Scope

4.1 In Scope

The following modules will be tested:

User Management

- Registration

- Login

- Logout

- Password validation

Product Management

- Product search

- Product details

- Product filtering

Shopping Features

- Add product to cart

- Update quantity

- Remove product

- Wishlist functionality

Order Management

- Checkout process

- Payment workflow

- Order confirmation

- Order history

4.2 Out of Scope

The following items are not included:

- Database testing

- Server performance testing

- Real payment gateway testing

- Production deployment testing

- Third-party integrations

5. Testing Approach

The project will follow a combination of:

Manual Testing

Used for:

- Exploratory testing

- UI testing

- Functional testing

- Usability testing

Automation Testing

Automation will be performed for:

- Login

- Registration

- Search

- Add to Cart

- Checkout

Tools:

- Selenium WebDriver

- Java

- TestNG

- Maven

API Testing

Tool:

- Postman

Testing:

- Request validation

- Response validation

- Status code verification

6. Testing Types

Functional Testing

Verify each feature works according to requirements.

Example:

Scenario:
User adds a product to cart.

Expected Result:
Product should appear in shopping cart.

Regression Testing

Performed after fixing defects to ensure existing features are not broken.

Smoke Testing

Basic validation after new build deployment.

Examples:

- Website loads

- Login works

- Product search works

- Cart works

Compatibility Testing

Browsers:

| Browser | Version |
| --- | --- |
| Google Chrome | Latest |
| Mozilla Firefox | Latest |
| Microsoft Edge | Latest |

Usability Testing

Check:

- Navigation

- Layout

- Error messages

- User friendliness

7. Test Environment

Hardware

| Component | Specification |
| --- | --- |
| Processor | Intel Core i5 or above |
| RAM | 8GB+ |
| Storage | 256GB+ |

Software

| Software | Version |
| --- | --- |
| Windows | Windows 10/11 |
| Chrome | Latest |
| Java | JDK 17 |
| Selenium | Latest |
| TestNG | Latest |
| Postman | Latest |

8. Test Deliverables

The following documents will be created:

| Deliverable | Description |
| --- | --- |
| Test Plan | Overall testing plan |
| Test Scenarios | High-level testing scenarios |
| Test Cases | Detailed test steps |
| Bug Report | Defect documentation |
| RTM | Requirement mapping |
| Test Execution Report | Testing results |
| Test Summary Report | Final testing outcome |

9. Defect Management Process

Bug Life Cycle

New

↓

Assigned

↓

Open

↓

Fixed

↓

Retest

↓

Closed

Bug Tracking Tool

Recommended:

- Jira

Bug Severity:

| Severity | Example |
| --- | --- |
| Critical | Website crash |
| High | Checkout failure |
| Medium | Search issue |
| Low | UI alignment issue |

10. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Website downtime | Testing delay | Inform team and reschedule |
| Browser compatibility issue | Feature failure | Cross-browser testing |
| Data issue | Test failure | Prepare test data |

11. Entry Criteria

Testing will start when:

- Requirements are available.

- Application is accessible.

- Test environment is ready.

- Test data is prepared.

12. Exit Criteria

Testing will complete when:

- All planned test cases executed.

- Critical defects fixed.

- Regression testing completed.

- Test summary report prepared.

13. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer | Test execution and reporting |
| Developer | Bug fixing |
| Project Manager | Project monitoring |
| Business Analyst | Requirement clarification |

14. Test Metrics

The following metrics will be tracked:

- Total test cases

- Passed test cases

- Failed test cases

- Blocked test cases

- Defect count

- Defect severity

- Test coverage percentage

15. Approval

| Name | Role | Signature |
| --- | --- | --- |
| QA Engineer | Tester |  |
| Project Manager | Reviewer |  |